Honke de Par Blog
Project description
Tjitze de Boer

A blog for the band Honke de Par.
I took a look at the blog of its head singer and song writer.
It had a link to an old site for the band, a dead link.
Thus a new site was needed.

Features:
A banner with shows the date and a quote of the week

Main/blog page with the latest blog post and to the left of that a list of links to older posts.

An archive page with a list of old weekly quotes.

An info page.

An easy way to add new posts and quotes, preferably with rich text for the former.
There could be a separate page for this that only the blog owner can go to.
Or if WordPress is used a new post could be send to a secret email.
And the WordPress control panel where new posts can be added manually also has rich text editing.

General plan
Maximum duration: Eight weeks

First week:
Documentation

Second week:
Layout / front end
Index page
Info page

Third week:
Creation of the database and database input.

Fourth week:
Retrieval and display from the database.
Post/Quote archives

Fifth week:
Testing and maintenance.

With three weeks of leeway